User Acceptance Testing (UAT) Template

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9787 |
| Project Name | AI FAQ Assistant |
| Maximum Marks | 5 mark |

Project Overview:

Project Name: AI FAQ Assistant

Project Description: An AI-based FAQ Assistant that helps users get quick and accurate answers to frequently asked questions.

Project Version: Version 1.0

Testing Period: 28 September 2026 to 30 September 2026

Testing Scope:

Features and Functionalities to be Tested:

User question input

FAQ search

AI-generated answers

Submit/Search button

Response accuracy

Error handling

User-friendly interface

User Stories / Requirements to be Tested:

User should be able to enter a question

User should receive a relevant answer

User should be able to search FAQs easily

System should display an appropriate message for invalid questions

Testing Environment:

URL/Location: Localhost/ Web Application

Credentials (if required): [Username: savithajenifer.a.i24ucs34@gmail.com/ Password: i24ucs34]

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User login | 1. Open the application 2. Enter valid email and password 3. Click Login | User should be successfully logged in and redirected to the dashboard. | User logged in successfully and dashboard displayed | Pass |
| TC-002 | User asks FAQ question | 1. Login to the application 2. Enter a question in the chat box 3. Click Send | AI should understand the question and display a relevant answer. Relevant answer displayed successfully. Pass | Relevant answer displayed successfully | pass |
| TC-003 | Invalid Login | 1. Enter invalid email/password 2. Click Login | Error message should be displayed and login should not be allowed | Error message displayed. | pass |
| TC-004 | Empty Question | 1.Open FAQ assistant 2. Leave question box empty 3. Click Send | System should show a validation message. Validation message displayed. Pass | Validation message displayed. | pass |
| TC-005 | Logout | 1. Login to the application 2. Click Logout User should be logged out and redirected to the login page. User logged out successfully. Pass | User should be logged out and redirected to the login page. User logged out successfully. Pass | User logged out successfully. | pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | AI assistant is not responding to user questions | Step 1: Open the application Step 2: Enter a question in the FAQ chat box Step 3: Click Send High Closed Issue was identified and resolved. | high | Closed | Issue was identified and resolved. |
| BG-002 | Invalid login credentials are not handled properly Medium Closed Proper error message is displayed. | Step 1: Open Login page Step 2: Enter invalid credentials Step 3: Click Login | medium | closed | Proper error message is displayed. |
| BG-003 | Empty question submitted in FAQ chat | Step 1: Open FAQ assistant Step 2: Leave question field empty Step 3: Click Send | Low | closed | Validation message added for empty input. |
| BG-004 | FAQ response takes longer to load | Step 1: Login to application Step 2: Enter a question Step 3: Click Send and observe response | Medium | In progress | Response time needs optimization. |

Sign-off:

Tester Name: A.SAVITHA JENIFER

Date: 28.09.2026

Signature: A. Savitha Jenifer

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.