Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9787 |
| Project Name | AI FAQ Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Team Member 1 |
| Sprint-1 | Registration | USN-2 | As a user, I can register successfully with valid details and receive confirmation. | 2 | High | Team member 2 |
| Sprint-1 | Login | USN-3 | As a user, I can log in to the application using my registered email and password. | 2 | High | Team member 3 |
| Sprint-2 | Authentication | USN-4 | As a user, I can securely access the application after successful authentication. | 2 | High | Team member 4 |
| Sprint-2 | Dashboard | USN-5 | As a user, I can view the dashboard after logging into the application | 2 | High | Team member 1 |
| Sprint-2 | FAQ Assistant | USN-6 | As a user, I can enter a frequently asked question in the chat interface. | 3 | High | Team member 2 |
| Sprint-2 | AI Response | USN-7 | As a user, I can receive a relevant answer from the AI assistant for my question. | 5 | High | Team member 3 |
| Sprint-3 | Chat History | USN-8 | As a user, I can view my previous questions and AI responses. | 3 | Medium | Team member 4 |
| Sprint-3 | Feedback | USN-9 | As a user, I can provide feedback about the AI response. | 2 | Medium | Team member 5 |
| Sprint-3 | Logout | USN-10 | As a user, I can securely log out from the application | 1 | Medium | Team member 1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2026 | 29 Oct 2026 | 20 | 29 Oct 2026 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2026 | 05 Nov 2026 | 20 | 05 Nov 2026 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2026 | 12 Nov 2026 | 20 | 12 Nov 2026 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2026 | 19 Nov 2026 | 20 | 19 Nov 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts